Personal Goals Tracker (“goalden”) — Project Report

Repository personal-goals: Astro + Svelte frontend, Spring Boot API, PostgreSQL on Neon

# 1. Purpose and Overview

The repository is a personal goal tracking web application. Its root README describes a product that “tracks and visualizes your goals” and lists the intended feature set: a personal whiteboard in the spirit of Excalidraw, a daily goals template copied across the weekend, monthly-and-longer goals carrying a deadline, large goals divided into subgoals (“Eat the Elephant”), and progress shown through charts and animations. The code delivered so far covers two of those areas — user authentication and a goal CRUD dashboard — so the whiteboard, template, subgoal and chart work is reported below as planned rather than built. Git history holds seven commits; the feature commits are “Add Landing Page”, “USER Authentication” and “Implement Goals”, dated 28–29 September 2026.

# 2. Technology Stack

| Layer | Technology | Declared in |
| --- | --- | --- |
| Frontend | Astro 7.3.5 + @astrojs/svelte 9.0.1, Svelte 5.57.1 runes, TypeScript 6.0.3, Node >= 22.12 | frontend/package.json |
| Styling and icons | Tailwind CSS 4.3.3 through @tailwindcss/vite with a custom @theme; astro-icon + akar-icons | global.css, package.json |
| Backend | Spring Boot 3.5.16 on Java 21, Maven wrapper (mvnw), jar build | java-backend/pom.xml |
| Persistence | PostgreSQL via Neon, Spring Data JPA, Hibernate ddl-auto=validate, Hikari pool of 10 | application.yml |
| Schema | Flyway: V1 (users, goals) and V2 (refresh_tokens) migrations | src/main/resources/db/migration |
| Security | Spring Security, BCrypt hashing, jjwt 0.12.7 (HS256) bearer tokens | pom.xml, SecurityConfig |
| Configuration | .env imported by Spring; DATABASE_URL, JWT_SECRET, CORS_ALLOWED_ORIGINS | .env.example, application.yml |
| Testing | JUnit 5, MockMvc, AssertJ, H2 in PostgreSQL compatibility mode | src/test |

# 3. Architecture and Request Flow

Render. Astro serves file-based routes from frontend/src/pages/: /, /login, /create, /goals, /options and /profile.

Hydrate. Svelte islands hydrate with client:load and call src/lib/api.ts, which attaches the Bearer token kept in localStorage.

Call across origins. the browser hits http://localhost:8080 (PUBLIC_API_URL); Spring Security’s CORS allowlist admits Astro’s origin http://localhost:4321 and exposes the Location header.

Authorise and persist. JwtAuthenticationFilter resolves the token to a user, then the request runs controller → service → repository → Neon, taking ownership from the token and never from the request body.

Report errors. every failure returns one ApiError JSON body, which the client renders as a message plus per-field errors.

# 4. Repository Layout

personal-goals/     README.md, LICENSE, docs/ (this report)
  frontend/          Astro + Svelte application
    src/pages/       6 routes: index, login, create, goals, options, profile
    src/components/  PAGE (Nav, AUTH, GOALS) and UI (Goals, icons, button)
    src/lib/         api, session, auth, goals, types, date
    src/layouts/, src/styles/global.css, src/assets/ (fonts, goalden artwork)
  java-backend/      Spring Boot API
    src/main/java/com/personalgoals/   auth, config, goal, user, health, common
    src/main/resources/  application.yml, db/migration V1 + V2, spring.factories
    src/test/         3 test classes;  pom.xml, mvnw, .env, .env.example

# 5. Backend — java-backend/

The API is organised by feature — auth, config, goal, user, health, common — and layered controller → service → repository. Controllers hold no business logic, services hold no HTTP concerns, and entities are never serialized directly: they map to *Response records so a column such as password_hash cannot leak.

| Method and path | Access | Behaviour |
| --- | --- | --- |
| GET /api/health | public | Liveness check |
| POST /api/auth/register, /login, /refresh, /logout | public | Token lifecycle: issue, rotate, revoke |
| GET /api/auth/me | signed in | Current user resolved from the token |
| GET, POST /api/goals | signed in | List newest-first / create with 201 + Location |
| GET, PUT, DELETE /api/goals/{id} | owner | Fetch, partial update, 204 delete |
| GET /api/goals/stats | owner | Counts per status (PENDING, IN_PROGRESS, COMPLETED, ARCHIVED) |
| GET /api/users; GET, PUT, DELETE /api/users/{id} | ROLE_ADMIN | List, fetch and manage users |

## Authentication and security

Token pair: the access JWT expires after JWT_EXPIRES_IN (default PT12H), the refresh JWT after JWT_REFRESH_EXPIRES_IN (default P30D). Both carry a typ claim and parseUserId refuses a token of the wrong type, so a refresh token can never authenticate an ordinary request.

Refresh tokens: stored as SHA-256 hashes in refresh_tokens, so a database leak cannot be replayed against the API. Every refresh rotates the token; presenting an already rotated one is treated as theft and revokes every session for that user — AuthService.refresh carries noRollbackFor = BadCredentialsException so the revocation survives the 401 it returns.

Credentials: BCrypt hashing; changing a password revokes that user’s refresh tokens; JwtService fails fast at startup when JWT_SECRET is missing or shorter than 32 characters.

Boundaries: stateless sessions with CSRF disabled, /api/users/** gated on ROLE_ADMIN, and another user’s goal id returning 404 rather than 403 so the API never confirms that an id exists.

## Schema, errors and tests

Flyway owns the schema; Hibernate only validates it. V1 creates users (unique lower-cased email, role check, password hash) and goals (user foreign key with ON DELETE CASCADE, status check, progress constrained to 0–100, optional target date) indexed on (user_id), (status) and (user_id, status); V2 adds refresh_tokens (unique hash, expires_at, rotated_at) indexed by user and expiry.

Failures share one JSON body — timestamp, status, message, path, fieldErrors — with 400 for validation, 401 for a missing or invalid token, 403 for the wrong role, 404 for missing or not-yours, and 409 for a duplicate email. The 26 tests in three classes run on H2 in PostgreSQL mode, so no Neon connection is needed: registration, login, the goal CRUD cycle, ownership scoping between users, the admin gate, validation failures, refresh rotation, reuse revocation, logout, and CORS preflight from the Astro origin.

# 6. Frontend — frontend/

Routes. / renders the landing hero (wordmark and tagline artwork, a “Start Now” button to /login); /login and /create hold the sign-in and registration forms; /goals is the dashboard; /options and /profile currently render a layout with an empty body.

State. auth.svelte.ts restores the session through one shared promise, so parallel mounts cannot race duplicate /api/auth/me calls. goals.svelte.ts exposes goals, per-status counts, completion rate, average progress and a deadline-sorted list as Svelte 5 runes. api.ts collapses concurrent 401s onto a single refresh call, retries the request once, and clears the goalden.session key from localStorage if refresh fails.

Dashboard. a summary strip (total, still open, completed, completion %) above an average-progress bar, a create form (title, notes, status, deadline, 0–100 slider), a deadline timeline, banners for goals due within 45 days or already overdue, status filter chips, and a card grid whose inline slider and status select write straight back to the API. Delete needs two clicks and rolls the card back if the request is rejected.

Presentation. a dark-only Tailwind 4 theme (accent #FFA666, Cal Sans, modern-border panels) and date helpers that pin the API’s YYYY-MM-DD to local noon so deadlines never shift by a day. The frontend is 1,589 lines across 31 TypeScript, Svelte, Astro and CSS files; the Java side is 1,860 lines.

# 7. Current State, Gaps and Next Steps

Delivered: landing page, registration, login, logout and refresh, goal create-read-update-delete, per-status statistics, admin user administration, a health endpoint, and a CORS contract tested against the Astro origin.

Planned but absent: the personal whiteboard, the reusable daily goals template with weekend copying, subgoals under a parent goal, and the pie charts and animations. The goal table has no parent_id column, so subgoals need a migration rather than UI work alone.

Empty surfaces: /options and /profile are layout shells with no content, so preferences and account detail have nowhere to live yet.

Documentation drift: the backend README still lists refresh tokens as missing even though rotation, reuse detection, the V2 migration and their tests exist in code; the document has drifted behind the implementation.

Before production: email verification, a password reset flow and rate limiting on /api/auth/* are all absent; PUT behaves as a partial update rather than a strict replace; and V1 may still be edited only because it has never been deployed — any further schema change must arrive as a new V3 file.

# 8. Real-World Applications

Every pattern already present in the repository maps to a concrete use outside this project:

Session handling: a short-lived access token with a rotating, server-side hashed refresh token is what browser and mobile clients need when the API is a separate origin and the session must survive reloads — the same shape applies to consumer sign-in flows and to revocable credentials for third-party integrations.

Tenant isolation: looking a record up by id and owner, and answering 404 instead of 403 for somebody else’s row, is the isolation model multi-tenant products need for finance, health or HR data, where confirming that an id exists is itself a disclosure.

Serverless database: scale-to-zero, a pooled connection string and a pool capped at 10 suit hobby products, prototypes and staging environments that sit idle — the cost profile of a side project or an internal tool.

Schema lifecycle: migration files that are never edited after deployment, paired with Hibernate validate, keep schema changes reviewable and repeatable across local, CI and production.

Static-first delivery: shipping a mostly-static marketing page while hydrating only the screens that need state fits product sites and landing pages with an embedded dashboard, instead of shipping a full client framework to every visitor.

Domain model: title, description, status, progress and a target date generalise directly to OKR and team check-in tools, coaching or therapy homework trackers, training and rehabilitation programs, course and compliance completion, and employee development plans.

Operations and CI: role-gated user endpoints are the shape of internal support tooling, and an integration suite that runs on an in-memory database in PostgreSQL mode lets CI exercise registration, CRUD, ownership and CORS without cloud credentials.

# 9. Summary

The repository delivers a coherent vertical slice: an Astro landing page and auth screens, a Svelte 5 goal dashboard, and a Spring Boot API whose token rotation, ownership scoping, validation contract and Flyway-managed schema are covered by 26 offline tests. The remaining README features — whiteboard, daily templates, subgoals and charts — plus the empty options and profile pages define the next increments, while email verification, password reset and rate limiting stand between the API and production use.